5.3 Retrospective

What went well during your project?
Building the database and models first paid off. Once those were solid, the pages, login, and image upload went on top of them without much trouble.

What went poorly during your project?
Small setup mistakes cost me time. My folder names didn't match the code and I missed replacing a few model files along the way.

Was your project plan useful?
Yes. Having the weeks broken into tasks kept me working in the right order with the database before the models and security before the final features.

How much were you able to stick to your project plan versus make adjustments?
I stuck to it closely through Week 4. In Week 5 I adjusted and was swapping text file handling for image resizing to match the assignment and expanding the login to cover customers, technicians, and admins.

How much additional work did you find during the project execution?
A good amount and mostly in Week 5. The customer, technician, and admin pages, database changes, and styling I went with weren't in my original plan.

If you were starting over from the beginning, what would you do differently?
I'd plan all three user roles and their pages in Week 1 and set up consistent folder names and the database user at the start to make things flow more smoothly.